# Practical 2 Report: Movie Recommendation System

## 1. Project Background

Our team has developed a movie recommendation system designed to help users find suitable movies more efficiently based on their personal interests and preferred tags. The system also provides an administrator backend for managing movie information, including adding, deleting, and updating movie records.

The main users of this system are students and general movie viewers who often spend too much time searching for movies on different platforms. The system aims to make movie discovery faster, more personalised, and easier to manage.

## 2. Task One: Target User Interview and Feedback

Because our team had already completed an initial prototype, we used a prototype-based user feedback interview method. The purpose was to understand whether the system functions matched user expectations and to identify the most important requirements before finalising the project.

### Target Users

We selected target users who regularly watch movies and are likely to use a recommendation website or application. These users mainly included students and young adults who often search for movies based on genre, mood, actors, or personal interests.

### Interview Questions

The following questions were used during the user feedback interview:

- How do you usually choose which movie to watch?

- What problems do you face when searching for movies?

- Would you prefer to search movies by tags such as action, comedy, romance, horror, or science fiction?

- Do you think a personal account is useful for a movie recommendation system?

- Would you like the system to recommend movies automatically based on your favourite tags?

- Is a favourite or collection function useful for saving movies you may want to watch later?

- What personal information would you like to be able to edit?

- What features should an administrator be able to manage in the system?

### Summary of User Feedback

The feedback showed that users wanted a simple and personalised movie search experience. Most users said that they usually choose movies based on genre, rating, mood, or recommendations from others. However, they often find it difficult to quickly locate movies that match their interests.

Several users mentioned that tag-based search would be useful because it allows them to filter movies by category instead of browsing a long list. Users also felt that registration and login functions were necessary because the system needs to remember their preferences and saved movies.

The favourite function was also considered useful because users may not watch a movie immediately but still want to save it for later. In addition, users agreed that automatic recommendations based on preference tags would make the system more convenient and personalised.

From the administrator perspective, the feedback suggested that the system should allow administrators to add, delete, and update movie information so that the movie database can remain accurate and up to date.

## 3. Main Requirements Identified

Based on the user feedback, our team identified the following system requirements:

- Users should be able to register and log in to their accounts.

- Users should be able to edit their personal information.

- Users should be able to search for movies based on tags.

- Users should be able to view movie information that matches their selected tags.

- Users should be able to favourite or save movies.

- The system should recommend movies automatically based on the user’s preference tags.

- Administrators should be able to add new movie information.

- Administrators should be able to delete movie information.

- Administrators should be able to update existing movie information.

## 4. Task Two: User Stories

| No. | Title | User Story / Short Description | Priority | Effort |
| --- | --- | --- | --- | --- |
| 1 | User Registration | As a new user, I want to create an account so that I can use the movie recommendation system with my own profile. | 50 | 2 days |
| 2 | User Login | As a registered user, I want to log in to my account so that the system can identify me and show my saved preferences. | 50 | 2 days |
| 3 | Edit Personal Information | As a user, I want to edit my personal information so that my account details can remain accurate. | 30 | 2 days |
| 4 | Search Movies by Tags | As a user, I want to search movies using tags so that I can quickly find movies that match my interests. | 50 | 3 days |
| 5 | View Movie Details | As a user, I want to view movie information so that I can decide whether the movie is suitable for me. | 40 | 2 days |
| 6 | Favourite Movies | As a user, I want to save my favourite movies so that I can easily find them again later. | 40 | 2 days |
| 7 | Automatic Movie Recommendation | As a user, I want the system to recommend movies based on my preferred tags so that I can discover suitable movies more efficiently. | 50 | 4 days |
| 8 | Add Movie Information | As an administrator, I want to add new movie information so that the movie database can include more choices for users. | 40 | 2 days |
| 9 | Delete Movie Information | As an administrator, I want to delete movie information so that incorrect or outdated movies can be removed from the system. | 30 | 1 day |
| 10 | Update Movie Information | As an administrator, I want to update movie information so that movie details can remain accurate and current. | 40 | 2 days |

## 5. Priority Explanation

The priority value shows the importance of each user story. A higher number means the feature is more important for the system.

- 50 means the feature is essential and should be completed first.

- 40 means the feature is very important.

- 30 means the feature is useful but less urgent.

- 20 means the feature is optional.

- 10 means the feature has the lowest priority.

For this project, registration, login, tag-based movie search, and automatic recommendation have the highest priority because they are the core functions of the movie recommendation system.

## 6. Conclusion

Through the prototype-based user feedback interview, our team confirmed that users need a simple, personalised, and efficient way to search and discover movies. The main requirements were converted into user stories with clear titles, short descriptions, priorities, and estimated effort. These user stories helped our team organise the development tasks and understand which features should be prioritised in the movie recommendation system.